# Beacon + Ordino V2

Project Roadmap & Status

Last updated: February 25, 2026

## Group 1: Widget + Chat Unification

Persist widget conversations and merge them with Google Chat history in Ordino. All widget data feeds into analytics and the content engine automatically.

| Item | System | Description | Status |
| --- | --- | --- | --- |
| Widget conversation storage | Beacon | Save widget Q&A to Supabase (question, response, user, timestamp, topic, confidence). Use same schema as chat_history with a source column. | To Build |
| Unified Beacon chat view | Ordino | In the Chat section, merge widget conversations + Google Chat DMs with Beacon into one chronological thread. | To Build |
| Widget history on reopen | Ordino | When user closes and reopens the widget, show recent conversation history pulled from Supabase. | To Build |
| Widget data in analytics | Beacon | Widget conversations auto-feed into topic trends, question volume, and content engine scoring. | To Build |

## Group 2: Content Engine

Complete the content engine pipeline with a dashboard UI and Supabase persistence. Backend logic exists but has no admin interface.

| Item | System | Description | Status |
| --- | --- | --- | --- |
| Content engine dashboard | Dashboard | New page to view content candidates, approve/reject, generate drafts, and publish. Backend API exists, needs frontend. | To Build |
| Supabase migration | Beacon | Create content_candidates and generated_content tables in Supabase. Currently falling back to SQLite. | To Build |
| Connect widget data | Beacon | Once Group 1 is done, widget conversations automatically feed into content scoring (same chat_history table). | To Build |

## Group 3: Gmail Automation

Automate email scanning to feed DOB newsletters and regulatory emails into the content engine pipeline.

| Item | System | Description | Status |
| --- | --- | --- | --- |
| Automated Gmail scanner | Beacon | Scheduled task to poll Gmail for DOB newsletters and regulatory emails. Currently requires manual POST to /api/ingest-email. | To Build |
| Email-to-content pipeline | Beacon | Feed scanned emails through content engine for automatic candidate generation and scoring. | To Build |

## Group 4: Ordino Enhancements

Polish Ordino frontend features and improve document management.

| Item | System | Description | Status |
| --- | --- | --- | --- |
| Sync to Beacon toggle | Ordino | Replace rigid Beacon KB folder with a toggle on any document to sync it to Beacon's knowledge base. | To Build |
| Content candidates in Ordino | Ordino | Show content engine recommendations in Ordino so team can see what Beacon suggests for blog/newsletter topics. | To Build |

## Group 5: Future

Nice-to-have features for later phases.

| Item | System | Description | Status |
| --- | --- | --- | --- |
| Email marketing | Beacon | Integrate MailerLite ($10-20/mo) for automated newsletter distribution from content engine output. | Future |
| AI objection drafting | Beacon | Auto-generate draft responses to DOB objections using RAG context. Human review before submission. | Future |

## Recently Completed

Items finished in the current sprint.

| Item | System | Description | Status |
| --- | --- | --- | --- |
| Widget positioning fix | Ordino | Fixed cn()/tailwind-merge stripping fixed class. Used inline styles. | Done |
| Source citation dedup | Beacon | Only append text citations for Google Chat, not web widget (widget has SourcesList component). | Done |
| Knowledge Base page | Dashboard | Stats cards, entries by type/topic, most referenced docs, ingestion instructions. | Done |
| Topic classifier cost | Beacon | Switched to Haiku 3 ($0.25/MTok) — 75% savings for trivial classification. | Done |
| Formatting guidelines | Beacon | Added response formatting rules to system prompt (bold headers, bullets, spacing). | Done |
| Privacy Policy page | Ordino | Full privacy policy with AI features, monitoring disclosure, data retention. | Done |
| Terms of Service page | Ordino | TOS covering acceptable use, AI disclaimer, IP, account security. | Done |
| Brain animation | Ordino | Pulsing electricity effect on Beacon brain icon while thinking. | Done |
| Google Cloud Branding | Config | Privacy/TOS URLs added to OAuth consent screen. | Done |
| Chat page fixes | Ordino | Space name resolution, caching, pagination, duplicate API calls (in progress with Lovable). | In Progress |